## Slide 1
LEADERSHIP BRIEFING | CONFIDENTIAL
RISE with SAP &
Brownfield Migration
Who Does What · How It Works · Step-by-Step Explained for Business Leaders
PART 1
RISE with SAP — Responsibility Model
What SAP does · What your SI partner does · Explained in plain language
PART 2
Brownfield Migration — Step by Step
5 detailed phases · SAP's role · Your team's role at every stage

## Slide 2
PART 1
RISE with SAP
Responsibility Model
Understanding exactly what SAP manages on Google Cloud
and what your SI partner does — explained for business leaders.
Q1
Who provisions the cloud servers?
Q2
Who configures the business software?
Q3
Who is accountable when something breaks?

## Slide 3
PART 1 | THE CORE CONCEPT: RISE vs NON-RISE IN PLAIN LANGUAGE
Think of it this way — before diving into technical details:
WITHOUT RISE — You Own the House
THE ANALOGY
You bought the land and built a house yourself. Everything that happens in that house is your problem — plumbing, electricity, repairs, security, painting. You hire a building contractor (your SI partner) to manage all of it on your behalf.
WHAT THIS MEANS FOR SAP
In SAP terms: The customer owns the software licence and GCP infrastructure. Your team (the SI) designs, builds, and manages the entire GCP environment — servers, databases, networking, security, backups — on top of delivering the SAP application.
KEY RESPONSIBILITIES INCLUDE:
› GCP server setup & architecture
› HANA database infrastructure
› OS patching & maintenance
› Backup & disaster recovery
› Security controls (NCA/CCC)
› SAP software installation
› Application configuration & setup
› All ongoing system operations
WITH RISE — You Live in a Managed Building
THE ANALOGY
You moved into a managed apartment. The building management company (SAP) handles everything structural — lifts, plumbing, electricity, security, building maintenance. You just live there, furnish your apartment, and manage your daily life.
WHAT THIS MEANS FOR SAP
In SAP terms: SAP owns and runs the GCP infrastructure for you. They provision the servers, manage the database, do patching, handle backups. Your team (the SI) focuses only on configuring the SAP system to match the customer's business — the 'furnishing' layer.
KEY RESPONSIBILITIES INCLUDE:
› SAP manages all GCP infrastructure
› SAP manages HANA database operations
› SAP handles OS patching & upgrades
› SAP does backup & recovery
› SAP maintains 99.7% uptime SLA
› Your team configures the application
› Your team sets up business processes
› Your team does data & integrations
Bottom line: RISE changes WHO manages the GCP infrastructure. Your SI partner's role shifts from infra management to pure application expertise — which is higher-value work.

## Slide 4
PART 1 | RISE WITH SAP — WHO DOES WHAT: DETAILED RESPONSIBILITY TABLE
RESPONSIBILITY AREA
SAP MANAGES (Infrastructure Layer)
YOUR TEAM MANAGES (Application Layer)
Infrastructure & Servers
Provisions and manages all GCP virtual machines (the servers) — including the high-memory M4 machines that HANA requires. Customer never sees or touches a server.
No infrastructure work. Focusses 100% on SAP application. SI benefits: higher-margin work, no infra risk.
Not in scope
HANA Database Management
Manages the SAP HANA in-memory database — the engine that stores all the customer's data. Handles sizing, performance tuning, backup, and recovery. If the database crashes, SAP fixes it.
Accesses the database for configuration and data migration — but does not administer it. Like using a car without being the mechanic.
Access only
OS Patching & Security Updates
Applies all operating system patches and security updates to the GCP VMs automatically. Customer doesn't need a Basis/Linux team for this.
No patching responsibility. SI focuses on ensuring application-level changes don't break during SAP's patch windows.
Monitor only
SAP Software Upgrades
Manages quarterly S/4HANA release updates — the equivalent of keeping the ERP software version current. Done in a managed upgrade window with testing.
Validates that customer-specific configurations and custom extensions still work after each SAP upgrade. This is called regression testing.
Validation & testing
SAP Application Configuration
Not SAP's role — SAP delivers a running system with standard settings, like handing over a blank apartment.
Sets up every SAP module to match the customer's business rules — which chart of accounts, which approval workflows, which tax codes, which currency settings. Think of it as 'programming the business logic into SAP.'
Core SI work
Business Process Setup
Not SAP's role — SAP provides the platform (the kitchen), not the recipes.
Designs and configures how each business process flows through SAP — e.g., how a purchase order goes from request → approval → supplier → goods receipt → payment. Every step, every rule, every exception is set up by your team.
Core SI work
Custom Code Migration
Not SAP's role. SAP provides tools (Readiness Check, ATC) to scan the old custom code.
Fixes all the custom-built programs ('Z-programs' or 'ABAP code') the customer wrote over the years to extend standard SAP. Example: a custom report that prints Arabic invoices. These programs must be tested and updated to work in S/4HANA.
Core SI work
Data Migration
Not SAP's role — SAP provides the Migration Cockpit tool.
Extracts 15–20 years of the customer's data from the old ECC system, cleans it (removes duplicates, fixes errors), maps it to the new S/4HANA format, and loads it. Includes vendors, customers, materials, open orders, balances.
Core SI work
Integration with Other Systems
Not SAP's role — SAP provides SAP Integration Suite as the middleware platform.
Connects S/4HANA to every other system the customer uses — their bank portals, ZATCA e-invoicing (KSA tax authority), HR systems, logistics platforms, OT systems (for oil & gas). Each connection must be rebuilt for the new GCP-hosted S/4HANA.
Core SI work
User Training & Change Management
Not SAP's role.
Prepares the customer's workforce for the new system — training sessions, user manuals, super-user coaching. Also manages the human side of change: helping employees adapt to new ways of working.
Core SI work

## Slide 5
PART 2
Brownfield Migration
Step by Step
Every phase explained — what happens technically,
what SAP does, and what your team does at each stage.
1
Discover & Assess
2
Provision & Prepare
3
Convert & Migrate
4
Remediate & Fix
5
Test, Cut-Over & Go-Live

## Slide 6
1
PART 2 | STEP 1: DISCOVER & ASSESS
~ 4–8 Weeks
Before a single line of code is moved — we must understand exactly what the customer has today.
This is the diagnostic phase. Just as a doctor runs tests before surgery, your team and SAP's tools scan the customer's entire existing SAP landscape to understand its size, complexity, and readiness for migration. Nothing is changed in the live system — this is a read-only exercise. The outputs of this step determine the timeline, cost, risk, and migration approach.
SAP'S ROLE — What SAP Does & How
Provides the SAP Readiness Check Tool (Free, Automated)
SAP's tool connects to the existing ECC system and runs a full automated scan. It produces a detailed report showing: how big the database is (determines GCP server size), how many custom-built programs exist (determines remediation effort), and which standard SAP features changed in S/4HANA that will affect the customer (called 'simplification items').
Provides SAP Signavio — Process Mining Engine
SAP Signavio connects to the ECC transaction logs (the record of every action taken in the system) and automatically maps how business processes actually flow today — not just how they're documented on paper, which is usually different from reality. This exposes bottlenecks, manual workarounds, and inefficiencies before migration.
Provides SAP LeanIX — Landscape Mapping Tool
SAP LeanIX creates a visual map of the customer's entire IT landscape — every SAP system, every non-SAP system, and every connection between them. This is the dependency map that tells us what else breaks or needs updating when S/4HANA moves to GCP.
YOUR TEAM'S ROLE — What the SI Partner Does
Run & Interpret the SAP Readiness Check Output
Your consultants run the Readiness Check on the customer's live ECC system, then analyse its output — translating the traffic-light report into a business case: 'You have 2,400 custom programs; approximately 800 need remediation; this adds 14 weeks to the project timeline and $X to the budget.'
Conduct Fit-Gap Workshops with Business Stakeholders
Your team runs structured workshops with each business department — Finance, Procurement, HR, Operations — mapping their current ECC processes against what S/4HANA offers as standard. Every gap (where SAP standard doesn't cover what the customer needs) is recorded. Each gap = either a configuration task or a custom development task.
Produce the Migration Business Case & Project Blueprint
Your team consolidates all findings into a formal document: the Migration Assessment Report. This includes recommended migration approach (Brownfield confirmed or not), system sizing, effort estimate in weeks and consultant-days, risk register, and the high-level project plan. This is what the customer's board approves before the project begins.
KEY TOOLS USED IN THIS STEP:
SAP Readiness Check · SAP Signavio Process Manager · SAP LeanIX · ABAP Test Cockpit (ATC) · Custom Code Migration Worklist · Fit-Gap Workshop templates

## Slide 7
2
PART 2 | STEP 2: PROVISION & PREPARE
~ 4–8 Weeks
The GCP environment is built and a clean S/4HANA system is stood up — ready to receive the migration.
With the assessment complete and the project approved, this phase sets up the technical foundation. SAP provisions the GCP Dammam infrastructure — the actual servers, storage, and network — and installs a brand-new, empty S/4HANA system on top. In parallel, your team prepares the migration factory: the tools, scripts, and working environments needed for the actual conversion.
SAP'S ROLE — What SAP Does & How
Provisions the GCP Infrastructure (Automated via SAP)
Using pre-built Terraform automation scripts (certified jointly by SAP and Google), SAP deploys the full GCP environment in GCP Dammam (me-central2): high-memory M4 virtual machines for HANA, storage volumes, Virtual Private Cloud (VPC) networking, firewall rules, load balancers, and High Availability (HA) clustering using Pacemaker — so if one server fails, the system automatically switches to a standby. This typically takes 3–7 days.
Installs a Clean S/4HANA System (the Target Shell)
SAP installs a fresh, empty SAP S/4HANA system on the provisioned GCP infrastructure. This is the 'destination' system — currently empty of any customer data or configuration, but fully running and certified. SAP also installs the required transport landscape (Development → Quality → Production system chain).
Configures the SAP Cloud ALM Project Environment
SAP Cloud ALM is set up as the project's central control tower — tracking requirements, test cases, defects, and change requests throughout the migration. Think of it as the project's mission-control dashboard.
YOUR TEAM'S ROLE — What the SI Partner Does
Set Up the Migration Project Environment & Governance
Your team establishes the project operating model: project management office, weekly steering committee cadence, RAID log (Risks, Actions, Issues, Dependencies), communication plan, and escalation paths. The project charter is signed off by both the customer and your leadership.
Install & Configure Migration Tooling on ECC Side
Your Basis consultants install SAP's SUM (Software Update Manager) tool on the existing ECC system — this is the engine that will perform the actual conversion in Step 3. They also configure the Data Migration Cockpit for data extraction, set up the ABAP Test Cockpit for code scanning, and establish the secure network connections (VPN tunnels) between the customer's current environment and the new GCP Dammam environment.
Complete the Fit-to-Standard Configuration Blueprint
Your functional consultants finalise the configuration blueprint — a detailed design document specifying how every SAP module will be set up for this customer. For example: which company codes, which chart of accounts, which approval workflow steps, which document types. This becomes the master instruction set for all configuration work.
KEY TOOLS USED IN THIS STEP:
SAP SUM (Software Update Manager) · GCP Terraform Templates (SAP-certified) · SAP Cloud ALM · SAP Migration Cockpit · ABAP Test Cockpit · GCP Workload Manager

## Slide 8
3
PART 2 | STEP 3: CONVERT & MIGRATE (THE TECHNICAL HEART)
~ 3–7 Days (Intensive)
The existing ECC system is technically converted into S/4HANA — database, software version, and all data in one operation.
This is the most technically complex step — the moment where the old system becomes S/4HANA. SAP's SUM+DMO tool runs the conversion, simultaneously upgrading the SAP software version AND migrating the database from the old format to the new HANA in-memory format. This step typically runs over a weekend (the 'conversion weekend') because the production system must be taken offline. Your team monitors, manages, and validates the entire process.
SAP'S ROLE — What SAP Does & How
SUM+DMO Tool: Simultaneous Upgrade + DB Migration
SAP's Software Update Manager with Database Migration Option (SUM+DMO) runs the actual conversion. It does three things at once: (1) upgrades the SAP software from ECC to S/4HANA, (2) migrates the database from Oracle/DB2/SQL Server to SAP HANA, (3) converts all data tables to HANA's optimised column-store format. This is a fully automated SAP-provided tool — not custom code.
Handles Data Structure Simplification Automatically
S/4HANA has a fundamentally different, simpler database structure than ECC. For example, ECC has two separate finance tables (BSEG and BKPF); S/4HANA merges them into one (ACDOCA). SAP's tool handles all these structural conversions automatically during the migration run — the 30+ years of SAP table design changes are applied without manual intervention.
Manages the System Downtime Window
SAP guarantees and manages the conversion window — the period when the production system is offline. Under RISE with SAP, the infrastructure resources (CPU, RAM) are temporarily scaled up to maximum during conversion to run the SUM+DMO tool as fast as possible, minimising downtime. SAP has run thousands of these conversions globally and has optimisation techniques to reduce the window.
YOUR TEAM'S ROLE — What the SI Partner Does
Manage the Conversion Weekend War Room
Your team runs a 24/7 war room during the conversion weekend — typically 30–70 hours continuous. Your Basis team monitors the SUM+DMO tool's progress in real time, ready to intervene if the tool encounters an error. Your functional leads are on standby to validate outputs. A detailed cutover plan with minute-by-minute tasks and rollback triggers is executed.
Execute Data Migration Runs (Master Data & Open Items)
While SUM+DMO handles the conversion of existing ECC data, your team separately migrates data that needs transformation: master data (vendor details, customer records, material master) and open items (purchase orders not yet closed, sales orders in progress, open invoices). Using the SAP Migration Cockpit, your team runs multiple test loads before the final production load.
Validate System Integrity Post-Conversion
Immediately after the SUM+DMO tool completes, your team runs a structured series of technical checks: Can users log in? Are all SAP modules starting correctly? Are the financial balances matching the pre-conversion totals? Are all integrations alive? This go/no-go checklist determines whether to proceed to go-live or execute the rollback plan.
KEY TOOLS USED IN THIS STEP:
SAP SUM+DMO (Software Update Manager + DB Migration Option) · SAP Migration Cockpit · SAPup Monitoring Tools · GCP Operations Suite (monitoring) · Basis Cutover Playbook

## Slide 9
4
PART 2 | STEP 4: REMEDIATE, CONFIGURE & TEST
~ 12–20 Weeks
All custom programs are fixed for S/4HANA, the system is fully configured, and rigorous testing is conducted.
Post-conversion, the system runs S/4HANA but is not yet ready for business use — custom code may have broken, configuration hasn't been fully set up for the customer's specific business requirements, and all processes must be tested. This is typically the longest phase of the project, requiring deep expertise across all SAP modules. Your team is at peak capacity during this phase.
SAP'S ROLE — What SAP Does & How
Provides ABAP Test Cockpit (ATC) — Automated Code Scanner
SAP's ATC tool automatically scans all the customer's custom ABAP code and flags which programs will break in S/4HANA and why. It categorises findings by severity: errors (must be fixed), warnings (should be fixed), and information (best practice). This prioritisation list guides your developers on where to focus first.
Provides SAP Fiori — The New S/4HANA User Interface
S/4HANA replaces the old SAP GUI (the green-screen interface) with SAP Fiori — a modern, browser-based, mobile-friendly interface. SAP provides all the standard Fiori apps out of the box. Custom Fiori apps and role-based app catalogues are configured by your team.
Delivers S/4HANA Best Practice Activation Content
SAP provides pre-built configuration content for 50+ industries and 20+ lines of business. Your team activates the relevant best-practice scenarios (e.g., 'Procurement for Oil & Gas in KSA') as a starting baseline, then customises from there — significantly faster than configuring from scratch.
YOUR TEAM'S ROLE — What the SI Partner Does
Custom Code Remediation (ABAP Development)
Your ABAP developers fix every custom program identified by the ATC scan. For example: a custom Arabic invoice printing program written in 2008 may use a database table that no longer exists in S/4HANA — your developer rewrites it to use the new table. A programme with 3,000 custom objects typically requires 8,000–15,000 developer hours of remediation work.
Full SAP Configuration Across All Modules
Your functional consultants configure every activated SAP module — Finance (GL, AP, AR, Asset Accounting), Procurement (Purchase Orders, Supplier Management), Supply Chain, HR — according to the blueprint designed in Step 1. For a KSA customer, this includes local requirements: Arabic language settings, Zakat tax configuration, ZATCA e-invoicing setup, Hijri calendar support, and Riyal currency handling.
Three-Phase Testing: Unit → Integration → UAT
Your QA team runs three rounds of testing: (1) Unit testing — each configured process works in isolation; (2) Integration testing — processes flow correctly end-to-end across modules (e.g., a purchase order in Procurement correctly creates an invoice in Finance); (3) UAT (User Acceptance Testing) — the customer's own staff test the system in their language, using their real data scenarios, confirming they can do their daily jobs.
KEY TOOLS USED IN THIS STEP:
SAP ABAP Test Cockpit (ATC) · SAP Fiori Launchpad · SAP Best Practice Explorer · SAP Cloud ALM (Test Management) · ZATCA API (Saudi e-invoicing) · SAP Solution Manager

## Slide 10
5
PART 2 | STEP 5: CUT-OVER, GO-LIVE & HYPERCARE
~ 2–4 Weeks Cutover + 4–8 Weeks Hypercare
The final switch from old system to new — and intensive support in the critical weeks after launch.
Cutover is the precise, timed sequence of activities that switches the business from the old ECC system to the new S/4HANA on GCP — permanently. It is executed over a controlled downtime window (typically a long weekend). Once complete, the old system is decommissioned and S/4HANA becomes the system of record. The following 4–8 weeks are called 'hypercare' — an intensive support period where your team is on-site to resolve issues immediately.
SAP'S ROLE — What SAP Does & How
Manages Infrastructure Cutover on GCP Side
SAP performs the final infrastructure activities: switching DNS records (so all user connections point to the new GCP system instead of the old one), deactivating the old SAP local cloud environment, and scaling the GCP system from the migration configuration to the production-optimised configuration.
Activates Production Monitoring & Alerting
SAP activates the full operations monitoring stack — GCP Operations Suite dashboards, SAP Focused Run alerts, HANA database performance monitors, and the RISE SLA tracking dashboard. From this point, SAP is responsible for infrastructure uptime per the RISE SLA.
Takes Over Managed Operations Post-Go-Live
From go-live onwards, SAP's Managed Cloud Operations team takes ownership of all infrastructure operations — 24/7 monitoring, incident response for infra issues, monthly patching, quarterly S/4HANA updates, and backup execution. The customer enters the 'run' phase of RISE.
YOUR TEAM'S ROLE — What the SI Partner Does
Execute the Cutover Playbook (Minute-by-Minute)
Your team runs the cutover playbook — a precisely timed sequence of 200–400 individual tasks executed over the cutover weekend. Examples: stop all batch jobs on the old system (Friday 18:00), lock all users on old ECC (Friday 20:00), run final data reconciliation (Friday 22:00 – Saturday 06:00), complete final data loads on new S/4HANA (Saturday 06:00 – Sunday 12:00), open new system for users (Sunday 17:00). Every task has an owner, a duration, and a rollback trigger.
Conduct Go-Live Readiness Checks & Sign-Off
Before opening the new system to users, your team completes a formal go-live readiness checklist: all critical business processes tested successfully? Financial opening balances reconciled to the cent? All integrations live and tested? Key users trained and certified? Helpdesk team briefed? SAP support lines open? The customer's CIO and your project director co-sign the go-live authorisation.
Deliver 4–8 Weeks of Hypercare Support
Your entire project team remains deployed at the customer site (or remotely available) for 4–8 weeks post-go-live. During hypercare, issues are prioritised and resolved same-day. Common hypercare issues: users can't find where a transaction moved to in Fiori, a custom report is producing wrong numbers, an integration to a bank portal is dropping a field. Your team resolves these in real time while training the customer's support team to handle future issues independently.
KEY TOOLS USED IN THIS STEP:
Cutover Playbook (custom per project) · GCP Operations Suite · SAP Focused Run / Cloud ALM Operations · RISE Managed Operations Portal · SAP Support Launchpad · Hypercare Issue Tracker

## Slide 11
SUMMARY | THE COMPLETE BROWNFIELD + RISE JOURNEY — WHO DOES WHAT & WHEN
1
DISCOVER
4–8 wk
SAP DOES
Readiness Check
Signavio
LeanIX
YOUR TEAM DOES
Run assessment
Fit-Gap workshops
Business case
2
PREPARE
4–8 wk
SAP DOES
Provision GCP
Install S/4HANA
Set up ALM
YOUR TEAM DOES
Project setup
Install SUM tool
Config blueprint
3
CONVERT
3–7 days
SAP DOES
Run SUM+DMO
Manage downtime
Scale GCP infra
YOUR TEAM DOES
War room mgmt
Data migration
Post-conversion checks
4
REMEDIATE
12–20 wk
SAP DOES
ATC scanner
Fiori apps
Best practices
YOUR TEAM DOES
Fix custom code
Full configuration
All testing phases
5
GO-LIVE
6–12 wk
SAP DOES
DNS switch
Activate ops
Take over Run
YOUR TEAM DOES
Cutover playbook
Go-live sign-off
Hypercare support
TYPICAL TOTAL PROGRAMME DURATION: 12 – 24 MONTHS (Brownfield under RISE with SAP on GCP KSA)
KEY PRINCIPLE:
SAP manages the 'building' (GCP infrastructure, HANA DB, platform ops) so your team can focus on the 'interior design' (business configuration, process setup, custom code, data, integrations, training). RISE removes infrastructure risk from the SI engagement and concentrates your team's expertise where it creates the most business value.